Meeting Minutes – Meeting 3

Project: Airbnb Business Analysis Using a Data Science Approach

– Track 1 (Classical ML: Regression & Clustering)

Date: 25/02/2026

Time: 12PM (UK time)

Platform: Microsoft Teams

Note: The meeting was recorded and is available for members who were unable to attend due to prior commitments.

- Agenda

- Review progress on data preparation and exploratory analysis.

- Align on readiness for regression modelling

- Confirm next steps and responsibilities

- Key Discussion Points

- The Data Lead presented the cleaned and documented Airbnb dataset, including preprocessing decisions and exploratory data analysis results.

- The team reviewed key patterns observed in the dataset, including pricing distribution, feature behaviour, and early indications of influential variables.

- Visualisations and summary insights were shared to support understanding of pricing dynamics across location and property characteristics.

- The rationale for selected modelling features was discussed to ensure alignment with the business question and Track 1 requirements.

- The team confirmed that the dataset is now ready for the regression modelling phase.

- It was agreed that findings continue to be documented in the shared “Key Findings & Analysis” to maintain transparency and structured progress tracking.

- Decisions Made

- Confirmed readiness to proceed to regression modelling.

- Reaffirmed alignment with the business objective of pricing optimisation and actionable listing segmentation

- Scheduled a progress review meeting on Sunday, 1 March to assess updates and ensure alignment.

- Action Items

| Task | Responsible | Deadline |
| --- | --- | --- |
| Apply regression models and document results | Modelling Lead | 01/03/2026 |
| Maintain shared tracking document | All members | Ongoing |

- Risk Management / Alignment Notes

- Emphasised the importance of maintaining interpretability in modelling decisions.

- Next Meeting

Date: 01/03/2026
Time: 12PM (UK time)
Focus:

- Presentation of regression modelling results (Modelling Lead)

Prepared by: Ioanna Tziouvaka