Meeting Minutes – Meeting 5

Project: Airbnb Business Analysis Using a Data Science Approach

– Track 1 (Classical ML: Regression & Clustering)

Date: 04/03/2026

Time: 12PM (UK time)

Platform: Microsoft Teams

Note: The meeting was recorded and is available for members who were unable to attend due to prior commitments.

- Agenda

- Review progress on visualisation development

- Discuss interpretation of analytical results

- Identify visualisations suitable for inclusion in the final report

- Confirm next steps for report preparation

- Key Discussion Points

- The Visualisation Lead presented the visualisations developed from the regression modelling and clustering analysis results.

- The team reviewed the visuals and discussed how they support the interpretation of pricing patterns and listing segmentation within the Airbnb NYC dataset.

- Several visualisations were evaluated to determine which most effectively illustrate the key analytical insights and support the business question.

- It was noted that further interpretation of the visual results will be completed to ensure that each visual clearly communicates the strategic insight derived from the analysis.

- The Project Lead confirmed that a shared document titled “Report – Draft” will be created to support collaborative writing and ensure all sections of the analytical report are developed in a structured and aligned manner.

- The transition to the report writing phase was discussed, with coordination between the Project Lead and the Report Writer.

- Decisions Made

- Agreed that the Visualisation Lead will complete the interpretation of the visual outputs before the report drafting begins.

- Confirmed that the report writing phase will begin once the final visual interpretations are completed.

- Agreed that the Project Lead and Report Writer will coordinate the drafting of the analytical report.

- Scheduled a progress review meeting on Sunday, 8 March to assess updates and ensure alignment.

- Action Items

| Task | Responsible | Deadline |
| --- | --- | --- |
| Complete interpretation of visualisations | Modelling Lead | 06/03/2026 |
| Complete interpretation of visualisations | Visualisation Lead | 06/03/2026 |
| Create shared document “Report – Draft” for collaborative report writing | Project Lead | 06/03/2026 |
| Maintain shared tracking document | All members | Ongoing |

- Risk Management / Alignment Notes

- Emphasised the importance of ensuring that visualisations clearly communicate analytical insights and remain aligned with the business objective of pricing optimisation and market segmentation.

- Confirmed that the selected visuals should support the narrative of the report

- Next Meeting

Date: 08/03/2026
Time: 12PM (UK time)
Focus:

- Review progress on report drafting

- Final alignment on analytical insights and visuals

- Prepare for final submission

Prepared by: Ioanna Tziouvaka