Comparative Analysis of Software Development Methodologies

Ioanna Tziouvaka

In software development, it is always imperative to consider carefully the appropriate project management methodology that will determine each project’s success. Two widely adopted approaches are Waterfall and Agile, each approach with distinct principles, strengths and limitations. This report explores these two methodologies in terms of flexibility, suitability for different project scales, as well as for risk management and quality assurance.

The Waterfall methodology, or predictive life cycle, is a traditional project management approach, that specific phases including initiation, planning, execution, control and closure, are carried out in a linear sequence (Sajić et al., 2023). Each phase is finalised before progressing to the next one, with project scope, time and cost defined in detail from the outset. Requirements and goals are established in advance without opportunity for revision after kickoff. Since returning to earlier stages is not permitted, the success of Waterfall depends on careful early planning. As a result, it offers little flexibility making it difficult to apply changes during execution (Rowe, 2020). However, its structured process ensures quality control through reports and analyses at each phase to minimise errors later. Additionally, its predefined planning makes it ideal for both large and small projects provided that development stages are well-defined and stable (Mokhtar and Khayyat, 2022).

While Waterfall produces well-documented and maintainable results, it lacks adaptability. In projects where client needs evolve rapidly or requirements are not fully known from the beginning, Agile methodologies have gained prominence by embracing a flexible and iterative approach. The phases of agile are known as sprints, at the end of which the team reviews progress, gathers feedback and refines its strategy (Ghena and Ghiculescu, 2025). This makes Agile particularly suitable for projects with dynamic scopes, where user feedback, shareholders, and market trends play a vital role. It can be applied in both small and large-scale projects, provided teams are cross-functional and communication is maintained effectively (Hooda et al., 2023). For checking the quality management of the deliverables, recurring retrospectives question the effectiveness and suggest new approaches to improve quality. Some of the Agile methodologies include Extreme Programming (XP), Kanban and Scrum (Hooda et al., 2023).

Spotify’s engineering team, for example, faced challenges aligning Scrum with company goals. By adopting regular backlog refinement and sprint planning, they achieved improved planning, transparency, and team cohesion (Ciocca, 2021). 
According to a study by the Project Management Institute (Rodov and Teixidó, 2016), combining Agile and Waterfall allows organisations to benefit from structure and flexibility. This blended approach facilitates initial project definitions while maintaining continuous collaboration. 
Each methodology utilises distinct tools for their processes. For instance, Agile teams employ tools like JIRA to manage tasks, backlogs and sprints, facilitating iterative development and collaboration (Harned, 2018). Conversely, traditional Waterfall projects use simulation tools like SimPy to estimate project timelines and analyse resource allocation (Saravanos and Curinga, 2023).

In conclusion, no single approach fits all. Agile thrives in fast-moving environments where change is constant, while Waterfall delivers best when the scope is clear from the start. The key is knowing when to embrace flexibility and when to follow a structured plan.

References

Ciocca, S. (2021). Achieving Team Purpose and Pride with Scrum | Spotify Engineering. [online] Spotify Engineering. Available at: https://engineering.atspotify.com/2021/05/achieving-team-purpose-and-pride-with-scrum.

Ghena, M. F. & Ghiculescu, L. D. (2023) Applicability of Waterfall and Agile Methodologies. FAIMA Business & Management Journal. 11 (4), 55–65.

Harned, D. (2018). HANDS-ON AGILE SOFTWARE DEVELOPMENT WITH JIRA : plan, track, and release your projects with jira. Packt Publishing.

Hooda, S., Vandana Mohindru Sood, Singh, Y., Dalal, S. and Sood, M. (2023). Agile Software Development. John Wiley & Sons.

Mokhtar, R. and Khayyat, M. (2022). A Comparative Case Study of Waterfall and Agile Management. SAR Journal - Science and Research, [online] 5(1), pp.52–62. doi:https://doi.org/10.18421/sar51-07.

Rodov, A. and Teixidó, J. (2016). Blending Agile And Waterfall Keys To Successful Implementation. [online] pmi.org. Available at: https://www.pmi.org/learning/library/blending-agile-waterfall-successful-integration-10213.

Rowe, S.F. (2020). Project management for small projects. [S.l.]: Berrett-Koehler Publishers.

Saravanos, A. and Curinga, M.X. (2023). Simulating the Software Development Lifecycle: The Waterfall Model. Applied System Innovation, [online] 6(6), p.108. doi:https://doi.org/10.3390/asi6060108.

Sajić, M., Čekrlija, S., Bubonjić, M., Kalinić, G., Bojanić, R. and Babić, S. (2023). WATERFALL OR SCRUM METHODOLOGY -HOW TO CHOOSE ACCORDING TO THE SPECIFIC PROJECT? Carpathian Journal of Electrical Engineering, [online] 17(1), p.2023. Available at: https://cee.cunbm.utcluj.ro/wp-content/uploads/IIS233.pdf#page=1.57 [Accessed 23 May 2025].